## Slide 1
NAME: J SANTHOSH
ROLL NO: 25MVCSDR0213
NAME: Y HITESH
ROLL NO : 25MVCSDR0269
NAME: M KISHORE
ROLL NO: 25MVCSDR0226
NAME: D BHAVISHYA
ROLL NO:25MVCSDR0190

## Slide 2: ROAD CONSTRUCTION PLANNING

## Slide 3
Introduction
Road construction planning is the process of preparing and organizing all activities required to construct a road.
It includes route selection, surveying, soil investigation, design, materials, equipment, manpower, and scheduling.
Proper planning helps complete the project safely, economically, and on time.
It also improves the quality and durability of the road.

## Slide 4
Objectives of Road Construction Planning
To select a suitable road alignment.
To ensure safe and comfortable transportation.
To estimate construction cost and resources.
To complete the project within the planned time.
To use materials and equipment efficiently.
To ensure proper quality control.
To minimize environmental impact.

## Slide 5
Preliminary Survey
Important activities:
Reconnaissance survey
Preliminary survey
Detailed survey
Collection of topographical data
Soil and geological investigation
Traffic data collection
Purpose: To identify the most suitable route and understand the site conditions before construction.

## Slide 6
Material | Main Use
Soil | Embankment and subgrade
Sand | Filling and construction work
Aggregate | Sub-base and base layers
Cement | Concrete works
Bitumen | Flexible pavement
Water | Mixing and compaction
Construction Materials

## Slide 7
Road Construction Process
Typical sequence:
1. Site Clearing ↓ 2. Earthwork and Embankment ↓ 3. Subgrade Preparation ↓ 4. Sub-base Construction ↓ 5. Base Course Construction ↓ 6. Bituminous/Concrete Surface ↓ 7. Drainage and Road Furniture ↓ 8. Road Markings

## Slide 8
Equipment and Manpower Planning
Major Equipment
Excavators
Bulldozers
Motor graders
Dump trucks
Water tankers
Rollers/compactors
Pavers
Concrete mixers
Manpower
Project manager
Civil engineers
Surveyors
Site supervisors
Machine operators
Skilled and unskilled workers
Proper allocation of equipment and manpower reduces delays.

## Slide 9
Cost, Time and Quality Control
Cost Planning
Material cost
Labour cost
Equipment cost
Transportation cost
Land and other project expenses
Time Planning
Prepare a construction schedule.
Set milestones for each activity.
Monitor progress regularly.
Quality Control
Test construction materials.
Check layer thickness and compaction.
Inspect pavement quality.
Follow applicable road construction standards.

## Slide 10
Conclusion
Road construction planning is essential for successful road projects.
Proper surveys and design help select a suitable alignment.
Effective planning of materials, manpower, equipment, cost, and time reduces delays.
Quality control ensures a strong and durable road.
Good planning ultimately provides safe, economical, durable, and efficient transportation infrastructure.

## Slide 11
Thank you